Tracking Integration & Logistics Platform Roadmap

Fleet Management System

| Project Name | Fleet Management System |
| --- | --- |
| Document Type | Tracking Integration Roadmap |
| Version | 1.0 |
| Date | June 02, 2026 |

# 1.  Executive Overview

With the Production MVP complete, the next stage focuses on delivering a tracking-first logistics platform. The roadmap below connects vehicles, shipments, and telemetry into a single operational view while progressively unlocking automation, auditing, and performance intelligence.

## Primary Outcomes

Real-time visibility: Give stakeholders an always-current view of shipment movement and status.

Operational confidence: Reduce manual status checks and improve exception response times.

Scalable foundation: Standardize tracking data to support automation and analytics later phases.

# 2.  Roadmap at a Glance

Delivery is staged to prioritize the tracking foundation and live visibility before expanding into automation, alerts, and analytics.

| Phase | Primary Deliverable | Priority |
| --- | --- | --- |
| 1 | Tracking foundation & integration | Critical |
| 2 | Live shipment visibility | Critical |
| 3 | Route history & playback | High |
| 4 | Geofence automation | High |
| 5 | Status automation engine | High |
| 6 | Notifications & alerting | Medium |
| 7 | Analytics & carrier performance | Medium |

# 3.  Phase 1 — Tracking Foundation

Establish the technical backbone for tracking by registering vehicles, linking shipments, and ingesting location updates reliably.

## Core Capabilities

Vehicle registry: Maintain vehicle profiles, identifiers, and carrier ownership details.

Shipment assignment: Bind shipments to vehicles with active and historical relationships.

Telemetry ingestion: Receive position updates, status signals, and last-seen timestamps.

Administration: Manage registrations, devices, and tracking configuration settings.

## Deliverables

Vehicle management module: Vehicle profiles and carrier links.

Shipment-to-vehicle assignment: Assignment workflow and history.

Tracking integration layer: Location processing and storage.

Tracking admin console: Configuration and device management.

## Business Value

Foundational readiness: Enables all downstream tracking features.

Better oversight: Improves visibility into active operations.

# 4.  Phase 2 — Live Shipment Tracking

Expose real-time tracking views for shippers, carriers, and administrators with map-based monitoring and up-to-date status indicators.

## Core Capabilities

Live location: Show current vehicle position with last update time.

Tracking dashboard: Monitor active shipments on a real-time map.

Shipment tracking page: Display shipment, carrier, vehicle, location, status, and activity details.

History capture: Store position history for later review and investigation.

## Deliverables

Live tracking dashboard: Operational map with active shipments.

Shipment tracking interface: Dedicated shipment visibility page.

Historical tracking records: Queryable movement history.

## Business Value

Customer confidence: Fewer status calls and higher transparency.

Operational control: Immediate awareness of shipment progress.

# 5.  Phase 3 — Route History & Playback

Enable route playback and journey analysis for completed and in-progress shipments to support audits and operational review.

## Core Capabilities

Route playback: Replay historical movement on a timeline.

Trip analytics: Summarize distance traveled, stops, and travel behavior.

Investigation tools: Validate deliveries and verify compliance with expected routes.

## Deliverables

Playback interface: Time-based route visualization.

Journey reports: Exportable movement summaries.

Route analysis tools: Stop duration and distance insights.

## Business Value

Audit readiness: Improves dispute resolution and verification.

Performance insights: Highlights operational efficiency gaps.

# 6.  Phase 4 — Geofence Automation

Introduce location-based triggers for pickup and delivery sites to automate arrival/departure events and build a reliable audit trail.

## Core Capabilities

Pickup geofences: Detect arrival and departure at origin sites.

Destination geofences: Confirm delivery zone entry and exit.

Event monitoring: Track entry, exit, and arrival milestones.

Event logging: Persist geofence activity for audits.

## Deliverables

Geofence management: Create and manage location boundaries.

Event processing: Real-time geofence trigger handling.

Automated event history: Structured geofence audit trail.

## Business Value

Reduced manual checks: Automates pickup/delivery confirmation.

Higher accuracy: Improves delivery verification quality.

# 7.  Phase 5 — Intelligent Status Automation

Automate shipment status progression using tracking events and exceptions to minimize manual updates and improve data accuracy.

## Core Capabilities

Event-driven progression: Advance statuses based on arrivals, departures, and delivery completion.

Workflow automation: Reduce user intervention with rules-based status updates.

Exception detection: Identify delays, route deviations, and unexpected stops.

## Deliverables

Status automation engine: Rules-based shipment progression.

Event processing framework: Unified event handling pipeline.

Automation rule library: Configurable status triggers.

## Business Value

Operational efficiency: Less manual effort and faster updates.

Data accuracy: Consistent status and milestone reporting.

# 8.  Phase 6 — Notifications & Alerts

Keep stakeholders informed with proactive shipment notifications and location-based alerts for critical tracking events.

## Core Capabilities

Shipment notifications: Assignment, pickup, transit, delivery updates.

Location alerts: Arrival and departure notifications for pickup/destination geofences.

Administrative alerts: Detect tracking interruptions and delay conditions.

## Deliverables

Notification service: Multi-channel update engine.

Alert management: Configurable alert rules and routing.

User notification center: Centralized notification history.

## Business Value

Faster communication: Improves stakeholder awareness.

Reduced delays: Early warning for operational issues.

# 9.  Phase 7 — Analytics & Carrier Performance

Use tracking data to measure carrier performance, vehicle utilization, and service reliability through dashboards and ratings.

## Core Capabilities

Performance metrics: On-time delivery, completion rates, and average transit times.

Utilization insights: Vehicle operating hours, distance traveled, and asset usage.

Operational dashboards: Fleet and shipment activity reporting for leadership.

Ratings & reviews: Capture post-delivery feedback and carrier scores.

## Deliverables

Performance dashboards: Carrier and fleet analytics.

Rating system: Post-delivery feedback integration.

Operational reports: Exportable performance insights.

## Business Value

Data-driven decisions: Enables accountability and optimization.

Service quality visibility: Improves trust and marketplace health.

# 10.  Strategic Outcome

This phased approach transforms the platform from shipment management into a fully trackable logistics ecosystem, enabling real-time visibility, verified delivery events, automated workflows, and actionable performance insights.